# REPORT 1: PROJECT PROPOSAL

Initiation Phase

Software Engineering | Academic Year 2024–2025

## 1. Project Title

Restaurant & Table Management System (POS)

A desktop application built with C#, WPF (MVC pattern), and SQL Server to digitize and streamline restaurant operations — covering table management, order taking, kitchen communication, inventory, and end-of-day reporting.

## 2. Team Members and Roles

| No. | Student ID | Student Name | Role & Responsibilities |
| --- | --- | --- | --- |
| 1 | SE171665 | Nguyễn Thanh Song | Team Leader — Architecture, Database Design, Core Controller Integration |
| 2 | SE190638 | Nguyễn Cao Mạnh Quân | UI/UX Developer — View Design (Table Map, Order Screens), Assets & Styling |
| 3 | SE171356 | Tô Thành Trúc | Backend Developer — Business Logic, Payment Controllers, Invoice Flow |
| 4 | SE183600 | Đào Đại Sơn | Database Developer — SQL Server, Stored Procedures, Reports Controller |
| 5 | SE201897 | Nguyễn Anh Khoa | QA & Feature Dev — Inventory Module, Testing, Documentation |

## 3. Objectives and Expected Outcomes

### 3.1 Objectives

- Digitize the entire restaurant workflow from table selection to invoice generation.

- Provide real-time table status visualization using an interactive floor map View.

- Enable staff to place orders on a PC with instant kitchen notification.

- Automate inventory deduction per order to control ingredient stock levels.

- Generate daily/weekly sales reports with charts for management decision-making.

- Support role-based access control (Admin, Cashier, Waiter, Kitchen Staff).

### 3.2 Expected Outcomes / Deliverables

- A fully functional WPF desktop application following the MVC pattern.

- A normalized SQL Server database with stored procedures for all core operations.

- Interactive table map View with color-coded status (Available / Occupied / Awaiting Payment).

- Order management module with kitchen order display Controller.

- Payment and invoice generation module (print-ready).

- Inventory management module with low-stock alerts.

- Dashboard with sales charts (using LiveCharts2 library).

- Complete documentation: SRS, database schema, user manual, and final report.

## 4. Scope and Technical Requirements

### 4.1 In Scope

- User authentication and role-based access (Admin / Cashier / Waiter / Kitchen).

- Table floor map: add, edit, drag-drop tables; real-time status update.

- Menu management: categories, items, pricing, image upload.

- Order flow: select table → add items → send to kitchen → confirm → checkout.

- Payment module: cash and bank transfer; invoice printing.

- Inventory: ingredient management, auto-deduction per order, low-stock alerts.

- Sales report: revenue by day/week/month, top-selling items, export to Excel.

- Shift management: open/close shift with revenue summary.

### 4.2 Out of Scope

- Online ordering / mobile app integration (future phase).

- Multi-branch management.

- Loyalty / membership program.

- Real-time communication between devices over network (only single-machine or LAN).

### 4.3 Technical Requirements

| Category | Specification |
| --- | --- |
| Language | C# (.NET 8 / .NET Framework 4.8) |
| UI Framework | WPF (Windows Presentation Foundation) |
| Architecture | MVC (Model-View-Controller) |
| Database | Microsoft SQL Server 2019 / 2022 |
| ORM / Data Access | Entity Framework Core or ADO.NET with Stored Procedures |
| UI Theme | MaterialDesignInXAML Toolkit |
| Charting | LiveCharts2 (WPF) |
| Reporting | FastReport or built-in Print functionality |
| Version Control | Git + GitHub (private repository) |
| IDE | Visual Studio 2022 |
| OS | Windows 10 / 11 (64-bit) |

## 5. Initial Implementation Plan

### 5.1 Project Phases & Milestones

| # | Phase | Key Activities | Duration | Deadline |
| --- | --- | --- | --- | --- |
| 1 | Initiation | Requirements gathering, team setup, GitHub init, Report 1 | 1 week | Week 1 |
| 2 | Design | DB schema design, UI wireframes, MVC routing & controller mapping, Report 2 | 2 weeks | Week 3 |
| 3 | Development Sprint 1 | Auth module, Table Map View & Controller, Menu CRUD, DB setup | 2 weeks | Week 5 |
| 4 | Development Sprint 2 | Order flow Controller, Kitchen view, Payment, Invoice printing | 2 weeks | Week 7 |
| 5 | Development Sprint 3 | Inventory module, Reports & Charts Controller, Shift management | 2 weeks | Week 9 |
| 6 | Testing & QA | Integration testing, bug fixing, user acceptance testing | 1 week | Week 10 |
| 7 | Finalization | Final documentation, demo preparation, Report 3, presentation | 1 week | Week 11 |

### 5.2 Task Assignment by Module

| Module | Owner | Notes |
| --- | --- | --- |
| Database & Architecture | Nguyễn Thanh Song (Lead) | Schema design, EF Core setup, MVC Base Controller setup |
| Table Map View | Nguyễn Cao Mạnh Quân | WPF Canvas map layout, UI components, status event triggers |
| Order & Kitchen Controller | Tô Thành Trúc | Order workflow management, event handling for kitchen display |
| Payment & Invoice Controller | Tô Thành Trúc | Checkout action logic, invoice data passing to FastReport |
| Inventory Module | Nguyễn Anh Khoa | Ingredient CRUD, auto-deduction logic, stock alert sub-controllers |
| Reports & Dashboard | Đào Đại Sơn | Stored procs, LiveCharts2 data binding inside ReportController |
| Auth & Controller Access | Nguyễn Thanh Song | Login action, session state, role-based View routing/visibility |
| Testing & Documentation | Nguyễn Anh Khoa | Test cases, user manual, final report |

## 6. Resources and Tools

### 6.1 Development Tools

- Visual Studio 2022 Community Edition (free for students).

- SQL Server 2022 Developer Edition (free) + SQL Server Management Studio (SSMS).

- Git for version control; GitHub for remote repository and collaboration.

- Figma (free tier) for UI wireframe design before implementation.

- Postman / Data Studio for database testing and stored procedure validation.

### 6.2 NuGet Packages & Libraries

- MaterialDesignThemes — modern WPF UI components and theming.

- LiveCharts2.WPF — animated, interactive charts for the dashboard.

- Microsoft.EntityFrameworkCore.SqlServer — ORM for database access.

- FastReport.OpenSource — invoice and report generation.

### 6.3 Initial Setup Steps

- Create GitHub repository (private): RestaurantPOS-[GroupName]

- Set up .gitignore for Visual Studio + .NET projects.

- Create solution structure:

  - RestaurantPOS.Views (Chứa các màn hình WPF Windows/UserControls)

  - RestaurantPOS.Controllers (Chứa các lớp nhận sự kiện và điều khiển dữ liệu)

  - RestaurantPOS.BLL (Tầng xử lý nghiệp vụ)

  - RestaurantPOS.DAL (Tầng kết nối database)

- Initialize SQL Server database with seed data (menu items, user roles).

- Install NuGet packages and verify build on all team members’ machines.

- Set up GitHub Projects board with tasks mapped to sprints.

## 7. Risk Assessment

| Risk | Level | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Unequal workload distribution | High | Delays, team conflict | Use GitHub Projects to assign and track tasks; weekly sync meeting |
| WPF / MVC learning curve | Medium | Slow initial development | Thắt chặt quy trình điều khiển, không viết code nghiệp vụ vào Code-Behind của View; review code sớm ở Sprint 1 |
| Database design errors | High | Data integrity issues, refactoring | Finalize and review schema in Phase 2 before any coding begins |
| Scope creep | Medium | Missed deadlines | Strictly follow the In Scope list; defer extras to future phase |
| Git merge conflicts | Medium | Lost work, broken builds | Use feature branches per module; enforce PR reviews before merging |
| Member absence / dropout | Low | Module incomplete | Each module documented so any member can continue; pair each module |

## 8. References

- Microsoft Docs — WPF and C# Documentation: https://learn.microsoft.com/dotnet/desktop/wpf/

- MaterialDesignInXAML Toolkit: https://github.com/MaterialDesignInXAML/MaterialDesignInXamlToolkit

- LiveCharts2: https://livecharts.dev/

- Entity Framework Core Docs: https://learn.microsoft.com/ef/core/

- SQL Server Documentation: https://learn.microsoft.com/sql/sql-server/